The Concord Township Board of Trustees met in regular session on Monday, August 22, 2011 at the Concord Township Administrative Building.  Chairman Karen Koch called the meeting to order at 7:00p.m.  The roll was called; in attendance were Trustees Karen Koch, Joe Garrett and Bart Johnson.  Several guests were also present.

The minutes from the previous meeting were read.  Mr. Johnson moved and Mr. Garrett seconded to approve the minutes as read.  Vote: Koch, yes; Garrett, yes; Johnson, yes.  Motion passed.

Public Input

Jim Williamsen of Boy Scout Troop 111 presented an idea for his Eagle Scout Leadership Project.  He would like to make a paver planter box for the park, similar to the one his brother made a year ago.  The size would be twelve feet square, so would need about 300 paver bricks.  Oberfields has offered him a 30% discount on the pavers, for a total cost of $878.00.  Additional adhesive may need to be purchased.  Jim would like to get donations for the dirt and plants.  Mr. Johnson asked if Jim could get the same paver bricks so the planters would match.  Mr. Johnson moved and Mr. Garrett seconded for the township to budget $1100 for Jim Williamsen’s planter project at the park.  Vote: 3-0; motion passed.  Jim plans to complete the project this fall and will coordinate with Chief Cooper on the planter location.

Eldon Johnston, Delaware County Engineer’s Office, asked if the Board had received any feedback on the road improvements taking place.  Tartan Fields road repairs should be complete any day; no issues were found underneath the road.  Mr. Garrett said many full length cracks were across the road, and was wondering if they noticed anything during repair as to why there were so many depressions.  Mr. Johnson noted the cracks were about every sixty feet.  Brodie Blvd. doesn’t look that way, so maybe it had a concrete base underneath instead of aggregate.  Mr. Johnston will ask Den Jennings and Jerry Ungashick about the concern.  Mr. Johnston also reported the County will not build the Concord/Home Road roundabout this year due to right-of-way issues.  There may also be an issue with scheduling the Harriott Road bridge construction.  The roundabout at Section Line and Home Roads was also discussed, but no construction schedule is known.  It was noted the Clark Shaw speed study results are not completed yet.

Trustee Garrett noted it was nice to see past Fire Chief, Jack Solomon, and Mike Hughes.

Old Business

Mr. Johnson gave the Board an update on the State property south of the park; the State will sell the entire training center, not the woods portion alone.

New Business

Chairman Koch presented pictures given to the township by Scioto Township.  They include Bellpoint High School class photos from 1936, 1937, 1943 and a basketball photo.

Director of Operations Report

National Contracting will credit the township the cost of the mechanical blinds that were to be installed in the community room.  This credit will include the materials and electrician labor for installation.  Mr. Cooper mentioned blinds from Lowe’s would cost around $500-$600, compared to the $20,000 blinds that were in the construction contract.  Mr. Garrett moved and Mr. Johnson seconded to purchase blinds from Lowe’s for the community room, at Todd Cooper’s discretion.  Vote: 3-0; passed.

Liquidated damages against National Contracting were discussed.  Trustee Garrett said the bottom line is the building should be done; they (National) gave us a date, they missed the date by nine months with the meter still running.  They missed the January 22 (+/-) date in the contract.  The problem was we hired and expected them to do the job, and we ended up pointing out all the issues to them.  Enough is enough, so why wouldn’t we collect liquid damages?  Mr. Johnson agreed.  The township received the temporary occupancy the week before the open house June 11, and still don’t have final occupancy.  Due to an incorrect address, the Trustees agreed to re-send the final letter to National Contracting and their surety agency, certified mail, with a final deadline of September 9, 2011 for the building to be 100% complete.  Per the construction contract, liquidated damages from January 22 to June 11, 134 days, would total to $33,500.  The Board agreed they will definitely collect liquated damages, unless National can argue why they should not.  Extended warranties probably are not a possibility in case the company would be around to cover them.  The township still owes National the final ten percent payment of about $92,000.  There is no knowledge of any of the liens being removed from contractors.

Mr. Cooper has investigated acoustic panels which could cost roughly $5,000.00 for the community room.  The panels can be plain or with pictures on them or bulletin boards.  Quotes will be sought.

ValTech is almost finished with the phone transfers.  Two fax lines should be installed by Frontier tomorrow.

Facemyer Excavating completed a bore test for the parking lot, but no results back yet.

National poured the sidewalk extension, per contract, last Friday night.

Three replies to the landscaping bid notice have been received; bids are due September 9.

Dog signs are going up soon and more trash cans will be placed around the jogging path.

Two precincts will be using the community room for voting this November.

Roese Brothers has been scheduled for the tennis court construction, pending contract signing.

Our road department completed drainage issues around the new building, and National is scheduled to complete another water line test.

Noll Fisher has been scheduled to fix A/C issues at the new building; Area Electric fixed outlets and parking lot lights.

The old zoning trailer office needs sold.  Mr. Johnson moved and Ms. Koch seconded to advertise the zoning trailer office on the county website, in “as is” condition, with a minimum bid of $1.00.  Vote: 3-0; passed.  Ms. Davis will schedule electric/utility disconnects.

Zoning Report

Ric Irvine reported only half the amount of permits as last month.  He is working with Assistant Prosecutor, Chris Betts, on a couple compliance issues with properties.  He also received a request for nursing home information, but would require re-zoning within the township.

Correspondence

The 2011 County Township Officials training is scheduled November 19, 2011, 8:30am-12:00pm.

County-wide township zoning officials are going to begin meeting once per month to discuss permit fees, consistency, etc.

A new healthcare consortium has formed for Ohio governments.  Ms. Davis will get more information.

The township building rental agreement has been completed by the Prosecutor’s Office.

Ms. Davis noted the second half real estate taxes have been received from the county, and the first estimated 2012 budget has been certified by the county auditor’s office.

Financials – Ms. Koch moved and Mr. Garrett seconded to pay outstanding purchase orders and warrants, #928-931, 8067 void, 8068-8094, all totaling $136,700.88.  Vote: Koch, yes; Garrett, yes; Johnson, yes.  Motion passed.

As there was no other business, Mr. Garrett moved and Mr. Johnson seconded to adjourn the meeting.  Vote: Koch, yes; Garrett, yes; Johnson, yes.  Meeting adjourned

ATTEST                                                      		BOARD OF TRUSTEES

____________________________________		_________________________________

Fiscal Officer

_________________________________

_________________________________